## Slide 1
TOOL REBUILD PLAYBOOK · ASSESS → GAP → REBUILD
Rebuild Assessment
The Philadelphia Weather Machine
An externally-built newsroom tool, evaluated against the platform patterns and replanned for a conforming, org-owned rebuild — behind the Okta gate.
The Inquirer · IT / Systems
Confidential — internal · Assessed 2026-06-23 · source: sstirling/storm-notify @ d25b021
Notes: Framing: this is the canonical first run of the Rebuild Playbook. Stephen built the Weather Machine in his own account; we pulled it down read-only, evaluated it, and produced an assessment + rebuild plan. No code has been generated yet — that waits on sign-off.

## Slide 2
PHASE 1 — INTAKE
Source pulled read-only; clone broken off
REPOSITORY
github.com/sstirling/storm-notify
COMMIT ASSESSED
d25b021 (d25b0214…)
BUILT BY
Steve Stirling — personal account
LOCAL COPY
./_source — git link stripped, read-only
SECRETS SCAN
CLEAN
No live credential committed.
.env is gitignored; .env.example ships an empty key placeholder. The only sk-ant strings are doc placeholders.
Operating rule #1: the source repo is read-only — clone, read, leave untouched. Every change lands in a separate, org-owned fixit repo.
Notes: We captured provenance (URL + SHA) before deleting .git, because once the git link is gone the SHA is unrecoverable. Then chmod read-only as belt-and-suspenders. The clean secrets scan is the green light to keep going.

## Slide 3
PHASE 2 — INVENTORY
What the tool actually does
BACKEND · fires-and-stops
EventBridge → Lambda (+Bedrock)
Schedule rate(3 min) invokes a Lambda handler(event) — no serve loop
Rewrites NWS / IEM weather jargon to plain language via Claude Sonnet 4.6 on Bedrock
Numeric fidelity guardrail; writes feed.json to private S3; DynamoDB cache + dedup
Slack alerts for matching warnings + storm-report digests
FRONT-END · always-on UI
Static page (HTML / CSS / vanilla JS)
Reads feed.json; falls back to live NWS / IEM APIs if stale
Leaflet map: warning polygons, watch areas, radar overlay, storm-report dots
Polls on browser timers; remembers radar on/off
No login / session / auth code anywhere in the app
External calls NWS api.weather.gov · IEM mesonet · RainViewer radar · Slack webhook · AWS (Bedrock, DynamoDB, S3, SSM)
Secrets Slack webhook in SSM SecureString · Bedrock needs no key (role is the credential) · Anthropic API key only in the local dev runner
Audience Internal newsroom users, gated behind Okta — the public CloudFront URL is misleading.
Notes: Inventory comes from the code, not the README's claims. The headline subtlety: the audience. The live URL is a public cloudfront.net address, which reads as internet-facing — but the intended consumer is the internal newsroom, behind Okta. That single fact flips the whole classification.

## Slide 4
PHASE 3 — CLASSIFY
The audience reframe changes everything
LOOKS LIKE
Pattern D
Public / unauthenticated
Served Route 53 → CloudFront → private S3, live on a public cloudfront.net URL. On the surface it leaves the internal platform.
ACTUALLY
Pattern C
Hybrid — gated dashboard + AI backend
A Pattern A Okta-gated EC2 dashboard reading feed.json from S3, fed by a Pattern B EventBridge → Lambda(+Bedrock) backend.
Audience internal (not D) → has a visited UI (A) → also a triggered AI backend (B) → both halves = Pattern C
The public CloudFront delivery is a Pattern D mechanism bolted to what should be a gated Pattern A surface — the central gap, not an asset.
Notes: This is the slide to linger on. Classified on the public URL alone you'd call it Pattern D and route it off-platform. Reframed to the real internal audience, it's a Pattern C hybrid, and the public delivery becomes the headline finding to fix.

## Slide 5
PHASE 4 — GAP ANALYSIS
Findings: as-built vs. Pattern C standard
2
HIGH
3
MEDIUM
3
LOW
 | Finding (as-built) | Violates | Sev
F1 | Front-end on public CloudFront/S3 — no Okta gate | Okta gate | High
F2 | No ALB/host SG; no SG-to-SG lockdown | Network boundary | High
F3 | No UI host — static files only; no service/health check | Pattern A shape | Med
F4 | DNS alias points at CloudFront, not an ALB | Pattern A delivery | Med
F5 | Personal-account fingerprints (pwm profile, email, naming) | Org ownership | Med
F6 | Local dev runner uses a personal Anthropic API key | Roles over keys | Low
F7 | Slack webhook in SSM, not Secrets Manager | SYS-1623 standard | Low
F8 | kms:Decrypt on Resource:* (condition-scoped to SSM) | Least-privilege | Low
Notes: Two High findings, both about the missing gate: the public delivery (F1) and the absent network boundary (F2). The Mediums are the Pattern A reshape plus the org ownership transfer. The Lows are minor — and the backend itself generated almost no findings.

## Slide 6
THE COUNTERPOINT
What's already built right
Unusually for an external intake, the playbook's signature failure modes are mostly absent. The backend barely moves.
✓
Bedrock role auth
The IAM role is the credential — no stored model key to leak or rotate.
✓
Bursty work on Lambda
EventBridge → Lambda for a 3-minute job; ~free when idle. No always-on poller.
✓
Least-privilege IAM
Lambda scoped to InvokeModel on the model + PutObject on feed.json only.
✓
Idempotent by design
DynamoDB dedup for rewrites, Slack sends, and report digests.
✓
No auth code in the app
Nothing to delete — Okta drops in cleanly at the ALB.
✓
Clean A↔B contract
feed.json at a known S3 location, with a live-API fallback.
Notes: The point of this slide: this isn't a teardown. The backend is a model of how the platform wants it done. The work is concentrated on the front-end delivery and the ownership transfer.

## Slide 7
PHASE 5 — REBUILD PLAN
Fix in request-path order: boundary inward
1
Name the boundary
BUILDER
Okta OIDC app + newsroom access group · ALB HTTPS:443 authenticate → forward · host SG accepts app port only from the ALB SG by ID · target group health check on / · DNS → ALB · retire public CloudFront.
2
Reshape the app
CODE
Static page served by a ~30-line zero-dependency Python service under systemd on a dedicated port. EC2 syncs feed.json from S3 same-origin. Backend kept as idempotent handler(event), re-pointed at org resources.
3
Design out secrets
CODE
Bedrock role stays the prod credential. Slack webhook → Secrets Manager, read at runtime. Front-end EC2 role scoped to s3:GetObject on feed.json only. No secret travels into the fixit repo.
4
Add platform expectations
CODE
systemd units (reboot survival) + feed-sync timer · health endpoint on / · backend idempotency already present · the small explicit C contract already defined.
BUILDER = provisioned by the operator (Claude Code writes the spec) CODE = generated into the fixit repo
Notes: The boundary is specified first because it's what makes everything else safe to run — even though the builder provisions it last. Steps 2-4 are what Claude Code generates once the plan is approved.

## Slide 8
DECISIONS & HAND-OFF
Locked decisions and the builder spec
DECISIONS — OPERATOR-CONFIRMED
Secret store
Migrate Slack webhook to Secrets Manager (SYS-1623).
Static server
Python stdlib ThreadingHTTPServer — zero deps; risk neutralized by the ALB+Okta+SG boundary.
Local inference
Keep the Anthropic-SDK dev path; key stays in gitignored .env only.
BUILDER SPEC — CC CAN'T PROVISION
Okta: app + access group · redirect /oauth2/idpresponse
Host SG: open port 8080 from ALB SG <id> only
Target group: instance:8080, health check /
Listener (HTTPS:443): host-header → authenticate → forward
DNS: alias <host> → ALB
Org cleanup: replace pwm profile, contact email, pwm-* naming
Notes: Left: the three calls already made. Right: the network/identity items the operator provisions — Claude Code produces this spec but cannot build it. These are the only pieces outside the fixit repo.

## Slide 9
STOP POINT — FINDINGS FIRST, CODE ON CONFIRMATION
Plan complete.
Ready to build the fixit repo.
On sign-off, Claude Code generates:
the front-end Python service + systemd units + feed-sync timer · the re-pointed Lambda backend with the Slack secret on Secrets Manager · a reshaped CloudFormation template (CloudFront removed, EC2 host added) · a fixit README documenting the architecture, builder spec, and org-cleanup substitutions.
No secrets carried forward · nothing written to the source · the fixit repo is org-owned and safe to push.
Notes: Close on the discipline: we stop here. The assessment and plan are the deliverable; code generation is a separate, explicit go. Ask the team for sign-off on the plan and the builder-spec hand-off.